A TDG Executive Vignette ™

Transportable - "San Diego House"

(Planning - Reengineering - Reduced cycle time - Teamwork - Simple management structure)

1.	Practice - "build one to throw away"

2.	Individual productivity - Plasterer on pail

3.	Workers wanted to do it - Best ones???

4.	Clear goal, understood by all

5.	Physical, visible, near term result

6.	Fun

7.	"Chaos"

8.	Just in time materials/processes

9.	Components done separately/parallel operation

10.	Extensive set up, preparation, planning

- Trades traditionally non cooperative, even antagonistic working in

flowing teams

12.	Executive summary/Wholistic overview in the end (one minute view)

13.	Friendly competition - just 2 teams ("T" shirts, etc.), "World Record"

14.	Detailed schedule

15.	Mostly human processes and energy - not a technology hype

16.	Do it right the first time

17.	Barely visible managerial layers (3??) - self managed teams???

18.	Great clarity on individual job, fit, and timing

19.	Celebration in end/and "kick off"

20.	Contingency planning

21.	Very focused/no unrelated interruptions

22.	Support near by to help/deliver materials (JIT)

23.	Clarity on "internal customer" flow

24.	Very organized (little waste - no one fumbling around)

25.	Quality checks

26.	Multiple inspectors involved early

27.	Enough tools, materials, staff

- Maybe not less total time (700 people X 3 hours = 2100 total building

hours = 1.5 man years = 18 man months = 6 for the summer)

29.	"Can do" attitude

30.	Only appropriate (little??) "technology"

-108-

08/15/94

THE DOOLEY GROUP

# © 1994 TDG, Inc.  All rights reserved.